## Sprint 1

## Current Velocity: 13

## Story 01: Applying For Permit

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Create Main Page and Application Page | 1 | 1 |
| T02 | Visitor Parking Permit Page | 1 | 1 |
| T03 | Setup Databases and Accounts | 4 | 4 |
| T04 | Account Security | 6 | 3 |
| T05 | Write Test Cases | 3 | 3 |
| T06 | Write Code to verify correct information | 5 | 6 |
| T07 | Verify story is complete (acceptance test) | 3 | 3 |
|  | Story Points: 10 Total Hours: | 23 | 21 |

## Story 02: Permit & Site Information

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T09 | Create Information Pages | 3 | 2 |
| T10 | Profile Page | 2 | 1 |
| T11 | Link profile page to user accounts | 2 | 2 |
| T12 | Databases can be updated from profile pages | 2 | N/A |
| T13 | Write Test Cases | 2 | 3 |
| T14 | Write Code to verify correct information | 2 | 2 |
| T15 | Verify story is complete (acceptance test) | 1 | 1 |
|  | Story Points: 5 Total Hours: | 14 | 11 |

## \*note: T12 Was moved to sprint 2 as the time taken to complete this task was underestimated.

## Sprint 2

**Current Velocity:** 15

## Story 03: Violation Reports

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T12 | Databases can be updated from profile pages | 2 | 2 |
| T16 | Create Citation Form | 1 | 1 |
| T17 | Citation form Validation | 3 | 3 |
| T18 | Citation form creates database entry | 2 | 2 |
| T19 | Create Health and Safety Reports Form | 3 | 2 |
| T20 | Create Medium for Admin to readily review H&S Reports | 4 | 3 |
| T21 | Write Test Cases | 3 | 3 |
| T22 | Write Code to verify correct information | 2 | 2 |
| T23 | Verify story is complete (acceptance test) | 1 | 1 |
|  | Story Points: 10 Total Hours: | 21 | 19 |